## Slide 1: Complete Streets Implementation Team Implementation Phase: Meeting #7
July 1, 2020

## Slide 2: Agenda
Introduction
Review and approval of June meeting minutes
Community Engagement Plan
Design Manual
Project prioritization
Brief updates
  Sidewalk policy
Next steps

## Slide 3
COMMUNITY ENGAGEMENT PLAN

## Slide 4: Capital Projects

## Slide 5: Capital Project Process (2 slides)

## Slide 6: Capital Project Process (2 of 2)

## Slide 7: Preliminary Design Workshop Checklist
See page 3 of pdf

## Slide 8: Capital or Operating?
Capital Project Process
  Would apply to all bridge projects (B) and road construction projects (J)
  Would apply to some road resurfacing projects (H), sidewalk/curb projects (K), and traffic/intersection projects (T)
Operating Project Process
  Would apply to some road resurfacing projects (H), sidewalk/curb projects (K), and traffic/intersection projects (T)

## Slide 9: Example
Sidewalk/curb projects (K)
  Some are complex
    Guilford Rd Pedestrian Bike Improvements: three phase complex project in an area experiencing growth and a new high school
    Bicycle Plan Projects
    Pedestrian Plan Projects
  Some are simple
    School route pathways or sidewalks
    Routine sidewalk walkway extensions
    Sidewalk repair program

## Slide 10: Operational Project Process

## Slide 12: Developer Projects
See pages 5-8 of pdf for higher-resolution versions of the following slides

## Slide 13: Major Subdivision

## Slide 14: Site Development Plan

## Slide 15: Minor Subdivision

## Slide 16: Developer Projects
Would apply to Major Subdivisions and Commercial Site Development Plans
Would NOT apply to Minor Subdivisions and non-Commercial Site Development Plans

## Slide 17: Developer Project Process

## Slide 19: CEP Next Steps
Develop remaining checklists for Capital, Operational, and Developer flow charts
Revise document structure where appropriate so text interfaces well with checklist format
Full rough draft available for CSIT review by August Meeting
Revised draft available for CSIT review by September meeting
Final draft ready for Council review in October

## Slide 20
DESIGN MANUAL

## Slide 21: Design Manual
Chapter 1 (Introduction and General Information) will be rewritten to incorporate Complete Streets principles, project delivery process, community engagement, etc.
Chapter 2 (Design of Roads) and Volume IV typical sections will be updated based on the street typology
Chapters 3 (bridges) and 5 (traffic) will also be updated
Chapter 4 (APFO) will not be updated under this effort, except for possibly minor “housekeeping” items

## Slide 22: Design Manual – Chapter 1 Outline
1.1 Introduction (primarily new content)
  A. How to use this manual
  B. How this manual was developed
  C. Benefits of Complete Streets
  D. Complete Streets policy
  E. Vulnerable Population index and Priority Areas
  F. Authorization

## Slide 23: Design Manual – Chapter 1 Outline
1.2 Project Types and Delivery Process (significant rewrite of existing content)
  A. Capital projects
  B. Land development projects
  C. Project prioritization
  D. Community Engagement Plan
  E. Exceptions

## Slide 24: Design Manual – Chapter 1 Outline
1.3 Street Types (significant rewrite of existing content)
  A. Land use context
  B. Transportation context
  C. Typology
  D. Bike Howard overlay
  E. Scenic roadway overlay
  F. Trade-offs

## Slide 25: Design Manual – Chapter 1 Outline
Other sections of Chapter 1 will have less significant modifications
  1.4 Engineering Reports
  1.5 Surveys
  1.6 Construction Plans
  1.7 Construction Specifications
  1.8 Record Drawings
  1.9 Definitions
  1.10 Abbreviations

## Slide 26: Design Manual – Chapter 4
One modification is needed to comply with the Complete Streets policy:
  Section 4.9.2.A.2: In Table 2, change “eight-foot-wide bike path” to “ten-foot-wide shared use pathway”
Some sections may benefit from modification or clarification:
  4.2.C. If collector classifications are combined, wording needs to be revised
  4.3.C.3. Background growth rate of 3% or 6% may be worth reconsidering
  4.9.1.C. Pedestrian Level of Service (PLOS) and Bicycle Level of Service (BLOS) may require clarification

## Slide 27: Design Manual
As noted last time, updates will be reviewed by the core team before being brought to the CSIT

## Slide 28
PROJECT PRIORITIZATION

## Slide 29: Project prioritization
Internal meeting held on June 19
  Senior staff from the Administration, Budget, Transportation, DPW, and DPZ participated
  The goal is to better understand the County’s current capital budget development process to help determine how to introduce prioritization in a way that effectively advances Complete Streets while avoiding unnecessary disruption to the existing process
  Discussed the requirement in the Complete Streets policy to have a prioritization process for transportation projects; all attendees acknowledged this is necessary
  Considered how prioritization may work for individual projects vs “programs of projects”
  Will follow up with individual or small group interviews about how prioritization can fit into the budget development process

## Slide 30: Project prioritization questions
How are transportation projects added or adjusted in the capital program?
  1. How are transportation projects added to the capital program each year?
  2. Is there clear guidance and definition of criteria used for selecting capital projects?
  3. How do transportation projects move from:
    a. Concept to design?
    b. Design to engineering?
    c. Engineering to construction?

## Slide 31: Project prioritization questions
Use of condition assessments
  4. Are there projects that should be evaluated using an asset inventory and condition assessment process, that are not currently evaluated using this process?
  5.How is the allocation of funding determined between system preservation and new/expansion projects?

## Slide 32: Project prioritization questions
Financial determinations
  6. How is allocation of funds related to county goals and policy priorities?
  7. How is the allocation of funds for program levels (rather than individual projects) determined each year?
  8. Are feasibility studies conducted prior to committing to potential projects? Is there funding allocated each year for new feasibility studies?
  9. How are yearly cashflows determined for multi-year projects?
  10. What process is used for project controls? Is there an internal project status reporting process and review for approval of modifications in scope, budget and schedule?

## Slide 33: Project prioritization questions
Public involvement
  11. How is the public involved in the creation of the capital budget?

## Slide 34: Project prioritization
Anticipated schedule (revised)
  Meetings and interviews in late June into early July
  Initial draft, testing, and iteration in July and early August
  Refined draft to core team by August 19 meeting
  Adjustments as needed
  Refined draft to CSIT by September 2 meeting
  Adjustment as needed
  Approval by core team at September 16 meeting
  Approval by CSIT at October 7 meeting
  Delivery to Council in October

## Slide 35
BRIEF UPDATES

## Slide 36: Sidewalk policy
[content]

## Slide 37
NEXT STEPS

## Slide 38: Next steps
Next meeting
  Wednesday, August 5, 3:00 pm
Action items from this meeting